## Slide 1: Dalek

## Slide 2: Introduction
Brede
Faltin
Ingrid
Magnus
Sandra
Notes: Brede, Sandra and Faltin bachelor in bioinformatics
Magnus: bachelor in IKT
Ingrid: bachelor in computer technology

## Slide 3: Group organization
Kanban and SCRUM hybrid
  One task each
Weekly meetings(sprint)
Issues
  Size on tasks in todo list
  Time
  Github
Fixes
  Minimize the amount of work given in a todo task
  Specific agenda for meetings
Notes: choose a hybrid between Kanban and SCRUM
Key point to keep things as simpel as possible, yet rigid/organized enough to make sure we have a steady way of working
One task each
Writing test while programming
Running tests often ( at least every time we make a new functionality)
Sprint/iteration each week, retrospective and planning on each meeting
Slack
Communication, asking questions, planning, trouble
Trello
Todo list, organisation of tasks, making sure everyone has tasks, not stepping on each others toes
Google docs
Summary of meetings, group organisation, sharing of text
Github
Issues
Trouble making tasks small enough in the todo list,
Time to cover everything on meetings, The amount of time to get trough the agenda, valuable lesson
Trouble with github in the beggining, but when solved everything has (so far) gone smoothly
Fixes
A solution is to try and break down tasks into smaller pieces so they are managable
A Solution to time used in meetings is to have a spesific agenda to go trough

## Slide 4: Priorities
What have we prioritized
  Game skeleton
Why
  Overview
Issues
  Temptation to do fixes in skeleton class
Fixes
  Sticking to the project method
Notes: Game skeleton
Prioritized making a game skeleton, with stronger prioritized classes such as Map, Robot, game etc with alot of other smaller less filled classes such as flag, conveyorbelt etc.
Overview
The reason for doing it like this is that we think this will give us an overview early in the process by letting us visualize what/how we can resolve problems or plan strategies before it becomes a concern
Issues
With all these smaller classes it is easy to get tempted to make new functionality or make them better
Becomes a bit more messy than perhaps whats necessary this early in the making
Fixes
Our fixes for this is to stick to our project method, and try to focus on the prioritized lists we make each week

## Slide 5: Experiences to bring forward
Most important experiences so far
  Work amount
  Amount of time used
Most important things to work on in the future
Notes: Most important experiences is
The amount of time all these different processes(coding, planning, reviewing, retrospective) takes
How much/little the workload is/compared to what one first imagines
Most important things to work on in the future
Efficiency
  Concering both time and work
  At meetings
  While coding

## Slide 6: Demo

## Slide 7: Questions?